YAMUNA ACTION PLAN, PHASE-I

Background Note

MCD under the Yamuna Action Plan Extended Phase-I with the financial assistance of Ministry of Environment & Forest, GOI, funded through the Government of Japan (JBIC), MCD has constructed 959 CTCs consisting of 27,000 w.c. seats in various parts of Delhi like Harijan Bastis, Balmiki Bastis, Urbanized Villages, Un-authorised colonies etc.

The provision of Rs. 164 crores was made in Yamuna Action Plan, which has been incurred in the following four modules/components:

MODULE I: Construction of Community Toilet Complexes

In this module, a provision was made for the construction of 1146 CTCs  comprising of 30,000 seats (approx) as originally identified by the sanitation staff of CSE Wing, MCD.  But due to various reasons certain sites could not be found feasible and identification of further new sites was carried out with the help of Hon’ble Municipal Councilors and in all 959 CTCs (27000 WCs) have been constructed under this Plan. (741 CTCs by General Wing and 218 CTCs by Slum & JJ Wing)

In addition, 174 Nos. of Mobile Toilet Vans (MTV’s) have also been fabricated as an alternative temporary arrangement where new toilet complexes are being constructed after demolishing the old dilapidated which were in use.

MODULE II: Construction of Mini/Micro Sewage Treatment Plants

4 Mini sewage treatment plants (STPs) two of 2mld capacity each and two of 3mld capacity each at 4 relocation sites namely Molar Bandh, Tikri Khurd, Holambi & Bakkarwala have been constructed in this Module.  The STPs at Molar Bandh & Bakkarwala have been handed over to Delhi Jal Board for further operation and maintenance and the remaining two STPs at Tikri Khurd & Holambi are under the process of handing over to Delhi Jal Board.

10 Nos. Micro sewage treatment plants of 15 cum capacity with individual 20 seater CTCs have also been installed on pilot basis where no sewerage facilities are available near by.

MODULE III : Procurement of Sanitation of Sanitation Equipments

20 Nos. of Suction Cleaning Machines have been procured under this Module to keep the functioning of  CTCs healthy and hygienic, the removal of accumulated sludge in the septic tank and also from the mini sewage treatment plants, cleaning of clogged sewers, etc. sewer cleaning machines/ equipments are being organized through CSE Deptt./ Slum & JJ Department.  These equipments have been procured as per details given under:-

- 13 Nos. Suction cleaning machines also with mobile Maintenance Unit have been purchased by CSE Deptt. (Being utilized in 12 Zones of MCD).

- 7 Nos. Suction cleaning machines have been procured by the Slum & JJ Deptt. (Being utilized in Slum & JJ Deptt. for desludging of Septic Tank).

MODULE IV : Public Participation and Awareness Programme

In order to create public awareness and people participation and for encouraging the utilization of CTCs provided, the help of professional NGOs were taken.  For this purpose apex NGO M/s ACCORD was appointed and entrusted with this work along with other partner NGOs TERI, JAC & AICURD who co-ordinated with the various programmes under this module.

The issue of public resistance coming from various sites of CTCs was tackled by the ACORD who in turn mobilized the community through street theatres and giving the importance of these complexes which have been provided with round the clock water supply through Tube well and Standby generator sets.

TERI was mobilizing school children for Yamuna Clean Campaign and doing expositive visit to river Yamuna.

AICURD was developing Solid Waste Management Model at Bhalswa Relocation Colony.

JAC was arranging melas, rallies, etc.

Ministry of Environment and Forest has provided Rs. 161.99 Crores for the aforesaid works.